YUVA INTERN PROGRAM  •  DATA SCIENCE TRACK 2026

Week 1 Deliverable: Data Science Project Planning & Strategy Design

OmniChurn AI: Enterprise Predictive Customer Churn & Dynamic Retention Optimization Engine
Architectural Specification, Analytical Methodology, Governance & MLOps Blueprint

| Document Identifier | YUVA-DS-2026-W01-PLAN-V1.0 |
| --- | --- |
| Project Domain & Vertical | B2B SaaS / Digital Financial Services (FinTech) Customer Analytics |
| Author & Role | Data Science Intern (Yuva Internship Cohort) |
| Target Workload Allocation | 32.5 Total Engineering Hours (Target: 30 - 35 Hours) |
| Project Status & Lifecycle Phase | Conceptual Design & Strategic Architecture Baseline (Approved for Week 2) |

――――――――――――――――――――――――――――――――――――――――――――――――――――――――――

Executive Summary

This strategic project planning document establishes the comprehensive blueprint for OmniChurn AI, an enterprise-grade predictive customer churn detection and dynamic retention optimization platform. Designed for a high-growth FinTech and B2B SaaS organization, OmniChurn AI shifts the company's retention posture from reactive crisis management (attempting to rescue customers only after cancellation notices are submitted) to proactive, algorithmic intervention. By continuously ingesting multi-modal customer telemetry—including transactional velocity, event clickstreams, billing health, and natural language customer support transcripts—the system identifies deteriorating account engagement weeks before churn manifests.

The project is structured around a rigorous 32.5-hour engineering lifecycle executed across six well-defined sprints. Operating entirely within the modern Python data science and machine learning ecosystem (Pandas, Scikit-learn, LightGBM, XGBoost, Optuna, SHAP, FastAPI, and Evidently AI), this strategy guarantees end-to-end technical soundness: from robust schema validation contracts and temporal leakage prevention to cost-sensitive classification threshold optimization and real-time REST microservice serving. This document provides the exhaustive architectural, analytical, logistical, and governance foundations required for immediate execution.

✦ CORE VALUE PROPOSITION: OmniChurn AI establishes an algorithmic early-warning radar that identifies at-risk enterprise accounts with high precision, translating raw predictive probabilities into direct monetary savings through automated, cost-optimized retention playbooks.

1. Project Background, Context & Strategic Motivation

1.1 The Enterprise Problem Statement

In modern subscription-based business models—spanning Software-as-a-Service (SaaS), digital neo-banking, and merchant financial services—sustainable valuation and profitability are governed by Customer Lifetime Value (LTV) and Net Revenue Retention (NRR). While customer acquisition is critical for early market footprint, customer churn acts as a silent enterprise hemorrhage. In our hypothetical target enterprise—a B2B FinTech platform managing 45,000 active corporate accounts with an average Annual Recurring Revenue (ARR) of $12,000 per account—the annualized gross churn rate currently stands at 6.8%. This represents a direct annual recurring revenue loss of approximately $3.67 Million.

1.2 The Economic Imperative: Acquisition vs. Retention Economics

Empirical studies conducted across Harvard Business Review and Bain & Company consistently demonstrate that acquiring a new enterprise customer is 5 to 7 times more expensive than retaining an existing one. Furthermore, a modest 5% increase in customer retention yields an expansion in overall operating profits ranging from 25% to 95%. When an enterprise customer departs, the company loses not only the sunk customer acquisition cost (CAC), but also future expansion revenue, upsell potential, and referenceability. Consequently, transforming customer retention into an algorithmic, data-driven discipline represents the single highest-ROI opportunity available to the organization.

1.3 Flaws of Conventional Approaches: Reactive vs. Proactive Paradigms

Most subscription enterprises currently rely on heuristic, rule-based alerts (e.g., flagging an account when no user logs in for 21 consecutive days, or when a credit card payment fails twice). This legacy approach exhibits catastrophic operational flaws:

• Extreme Latency: Heuristic alerts trigger after the customer has already mentally and operationally decoupled from the product. By the time a Customer Success Manager (CSM) reaches out, competitor migration is already underway.

• High False Alarm Rates: Static thresholds fail to accommodate natural business seasonality (e.g., end-of-quarter spikes or holiday lulls), burying retention specialists under alert fatigue and causing high-value accounts to slip through unnoticed.

• Absence of Causal Explainability: Rule-based alerts indicate that activity has ceased, but provide zero causal insight into why the account is disengaged (e.g., unresolved support bottlenecks, feature performance friction, or pricing dissatisfaction).

• Untargeted & Wasteful Interventions: Blanket discount campaigns erode gross margins by rewarding customers who had zero intention of leaving, while failing to address the structural issues of truly unhappy customers.

1.4 Strategic Justification for Python as the Analytical & Engineering Backbone

Python has been selected as the foundational programming language for the OmniChurn AI initiative. Python is uniquely positioned in the enterprise data science ecosystem due to several decisive competitive advantages:

First, Python provides an unbroken continuum from interactive statistical exploration to production-grade microservice deployment. Using libraries such as Pandas and NumPy, data scientists can rapidly manipulate high-dimensional transactional matrices, prototype complex rolling feature transformations, and evaluate statistical distributions. Second, the Scikit-learn, LightGBM, and XGBoost ecosystems provide state-of-the-art implementations of gradient boosted decision trees that excel on tabular, heterogeneous enterprise data. Third, Python hosts the industry-standard interpretability libraries (SHAP and LIME), ensuring full transparency for frontline business stakeholders. Finally, modern asynchronous frameworks such as FastAPI allow identical feature preprocessing pipelines to be served in sub-50ms REST API endpoints without requiring translation into secondary languages like C++ or Java.

2. Project Objectives, Scope & Operating Boundaries

2.1 SMART Business & Financial Objectives

To ensure rigorous executive alignment and measurable accountability, the OmniChurn AI project is governed by strict Specific, Measurable, Achievable, Relevant, and Time-bound (SMART) objectives across business and technical dimensions:

✦ Gross Churn Reduction: Decrease annualized voluntary account churn from 6.8% down to 4.6% within 6 months of full operational deployment, representing a 32.3% relative reduction in customer departures.

✦ Net ARR Capital Preservation: Protect an estimated $1.20 Million to $1.65 Million in annual recurring revenue during the first operational year through targeted, timely retention interventions.

✦ Retention Campaign Conversion Efficiency: Increase the success rate of Customer Success proactive outreach campaigns from 18% (baseline reactive) to at least 42% by providing frontline agents with actionable root-cause diagnostics.

✦ Intervention Cost Optimization: Eliminate indiscriminate discount distributions, cutting non-essential customer incentive expenditures by 35% while maximizing net customer lifetime value.

2.2 Technical & Machine Learning Performance Objectives

From an engineering perspective, success will be verified against rigorous statistical benchmarks:

✦ Discriminative Power (ROC-AUC): Achieve a test-set Receiver Operating Characteristic Area Under the Curve (ROC-AUC) of at least 0.88 across temporal cross-validation folds.

✦ Precision-Recall Dominance (PR-AUC): Maintain a Precision-Recall Area Under the Curve (PR-AUC) of at least 0.82, specifically designed to withstand the operational realities of 15% minority class imbalance.

✦ Top-Decile Lift Factor: Achieve a Top-Decile Lift of >= 3.2x, guaranteeing that the top 10% highest-risk accounts identified by the model capture more than 32% of all actual churners.

✦ Production Inference Latency: Guarantee end-to-end REST API scoring latency under 60 milliseconds for 95th-percentile (p95) single-account queries, and sub-3-minute batch scoring for the entire 45,000-account customer base.

✦ Explainability Compliance: 100% of high-risk scores emitted by the serving engine must be accompanied by top-3 local SHAP feature attribution reason codes to enable frontline trust and immediate operational action.

2.3 Comprehensive In-Scope vs. Out-of-Scope Operating Matrix

Clear operational boundaries prevent scope creep and ensure sharp focus throughout the 32.5 engineering hours. Table 1 outlines the strict boundary demarcation established for the OmniChurn AI architecture:

| Functional Domain | Explicitly IN-SCOPE | Strictly OUT-OF-SCOPE (Deferred) |
| --- | --- | --- |
| Data Architecture & Sources | Ingestion of PostgreSQL transactions, Kafka event aggregates, Zendesk support metrics, and Stripe billing logs. Synthetic generation matching statistical enterprise distributions. | Raw uncompressed Kafka real-time event streaming brokers; raw video/audio support call ingestion; third-party credit bureau scraping. |
| Preprocessing & Cleaning | Schema validation (Great Expectations), KNN/median imputation, IQR Winsorization, strict point-in-time temporal train/validation splitting. | Manual per-record data editing; bespoke heuristic overrides without automated audit trails. |
| Feature Engineering | RFM velocity metrics, rolling 30d/60d/90d activity ratios, NLP sentiment scoring of support tickets, categorical target encoding. | Multi-billion parameter Large Language Model fine-tuning; real-time graph neural network relationship mapping. |
| Modeling & Algorithms | Gradient Boosted Decision Trees (LightGBM, XGBoost, CatBoost), Random Forests, Logistic Regression baselines, Cox Survival analysis, Optuna HPO. | Deep Reinforcement Learning agents; automated algorithmic trading or autonomous billing execution without human approval. |
| Deployment & Interfaces | FastAPI asynchronous scoring microservice, Docker containerization, Streamlit Executive & CSM operational portal, Evidently drift monitoring. | Full native iOS/Android mobile application development; multi-region active-active Kubernetes cluster orchestration across continents. |

3. End-to-End Methodology & Technical Strategy

3.1 Enterprise Lifecycle Architecture Blueprint

The OmniChurn AI technical strategy follows an enhanced Cross-Industry Standard Process for Data Mining (CRISP-DM) augmented by modern Machine Learning Operations (MLOps) principles. The architecture is structured into five interdependent operational tiers: (1) Multi-Source Data Ingestion & Schema Contracts, (2) Preprocessing, Data Validation & Feature Store, (3) Predictive Modeling & Hyperparameter Optimization, (4) Model Evaluation, Cost-Sensitive Optimization & Explainability, and (5) Containerized Serving, Operational Dashboards & Continuous Drift Monitoring. A continuous automated feedback loop feeds production telemetry back into the feature pipeline to trigger retraining whenever data drift exceeds predefined statistical tolerances.

Figure 1 — End-to-End Enterprise Data Science Lifecycle & MLOps Architecture for OmniChurn AI.

3.2 Multi-Source Data Sourcing & Data Quality Contracts

Enterprise churn cannot be predicted from a single database table. A customer's propensity to cancel is manifested across multiple operational touchpoints. OmniChurn AI harmonizes four distinct data streams into an analytical feature fabric:

• Core Transactional & Account Data (PostgreSQL): Captures corporate account profiles, company industry sector, employee headcount, subscription tier, contractual commitment length, and recurring billing frequency.

• Behavioral Telemetry & Platform Usage (Kafka Clickstream Aggregates): Daily active user counts (DAU), feature adoption breadth, session frequency, export volumes, API call quotas, and platform latency experienced by end-users.

• Customer Support & Relationship Health (Zendesk CRM API): Ticket submission volume, mean time to resolution (MTTR), recurring bug complaints, CSAT ratings, and unstructured agent ticket conversation transcripts.

• Billing & Payment Transaction Logs (Stripe Billing): Invoice payment history, dunning event occurrences, failed credit card attempts, involuntary payment delays, and historical refund or credit requests.

To enforce production stability, all incoming tabular payloads must pass through an automated Data Quality Contract governed by Great Expectations. The contract validates schema constraints (e.g., non-null primary keys, valid date timestamps, numerical values within bounded domain ranges), halting downstream processing and alerting engineering if anomalous data corrupts the staging layer.

3.3 Data Preprocessing, Cleaning & Temporal Leakage Prevention Pipeline

Data cleaning and preprocessing represent the most critical technical defense against erroneous predictions. The pipeline follows an eight-stage sequential transformation that completely insulates model training from lookahead bias and data leakage:

Figure 2 — Systematic Data Preprocessing, Quality Validation & Feature Engineering Pipeline.

Key algorithmic components within this preprocessing pipeline include:

✦ Domain-Aware Missing Value Imputation: Numerical features exhibiting low skewness utilize median imputation; complex behavioral interactions utilize K-Nearest Neighbors (KNNImputer with k=5); categorical columns receive a distinct 'Unknown/Missing' token to preserve missingness signal.

✦ Outlier Treatment via IQR Winsorization: Extreme transaction spikes that skew variance are capped at the 1st and 99th percentiles using Interquartile Range (IQR) Winsorization, preventing gradient boosted splits from overfitting to isolated anomalies.

✦ Temporal Leakage Gate: Traditional random k-fold cross-validation is strictly prohibited because shuffling future customer events into past training partitions induces severe data leakage. OmniChurn AI utilizes a strict chronological cutoff: models are trained on historical observation windows (Months 1–12) and evaluated strictly on forward-looking performance windows (Months 13–15).

✦ Categorical Encoding & Standardization: Low-cardinality features (e.g., Subscription Plan, Billing Cycle) undergo One-Hot Encoding. High-cardinality features (e.g., Industry Sector, Corporate Geographic Region) utilize Target Encoding with empirical Bayes smoothing to avoid dimensionality explosion. Numerical features are normalized via RobustScaler to maintain stability against residual outliers.

3.4 Exploratory Data Analysis & Strategic Feature Engineering

Raw telemetry metrics are poor direct predictors of churn; the true signal resides in velocity—the rate at which customer behavior changes over time. OmniChurn AI constructs an engineered feature store comprising over 65 curated indicators spanning five functional dimensions:

• RFM Behavioral Velocity: Recency (days since last primary admin login), Frequency (number of sessions per active seat per week), and Monetary Volume (average gross billing per month). Crucially, we compute 30-day over 90-day rolling velocity ratios (e.g., Activity_30d / Activity_90d). A ratio dropping below 0.60 indicates severe engagement collapse.

• Feature Breadth & Utilization Depth: Ratio of contracted enterprise seats actively utilized; number of distinct functional modules engaged (e.g., reporting vs. API vs. automated workflows). Accounts using only a single feature demonstrate a 4.1x higher churn propensity.

• Support Friction & Sentiment Scoring: Rolling 30-day support ticket frequency, escalation count, and sentiment polarity extracted from support ticket transcripts via lightweight VADER/TextBlob NLP analysis. Negative sentiment trajectories serve as acute leading indicators of customer dissatisfaction.

• Billing Instability Signals: Frequency of soft payment failures (dunning events), corporate invoice payment delays (DSO: Days Sales Outstanding), and account downgrades from annual to monthly billing cadences.

• Class Imbalance Treatment (SMOTE-NC & Cost Weights): Given an empirical churn prevalence of 15% (85% non-churn vs. 15% churn), naive models default to predicting non-churn. We implement Synthetic Minority Over-sampling Technique for Nominal and Continuous features (SMOTE-NC) during training cross-validation folds, coupled with cost-sensitive loss functions (class_weight='balanced' and focal loss).

3.5 Predictive Modeling Strategy & Algorithmic Benchmarking

Model selection follows a rigorous evolutionary tournament. Rather than prematurely committing to a single algorithm, the engineering team will train, tune, and evaluate a multi-tiered candidate pool:

✦ Tier 1: Baseline Benchmark (Regularized Logistic Regression): Establishes the minimal performance floor. Provides a baseline L1/L2 penalized generalized linear model to quantify the incremental lift provided by non-linear tree ensembles.

✦ Tier 2: Parametric Tree Ensemble (Random Forest Classifier): Builds an ensemble of 500 de-correlated decision trees with bootstrap aggregation. Evaluates non-linear interaction terms and provides initial Gini-importance baselines.

✦ Tier 3: Gradient Boosted Decision Trees (LightGBM, XGBoost, CatBoost): The core algorithmic workhorses. LightGBM provides lightning-fast histogram-based tree splitting for fast experimentation. XGBoost provides extreme gradient boosting with exact greedy tree pruning and robust L1/L2 regularization on leaf weights. CatBoost natively handles categorical interactions with minimal target leakage.

✦ Tier 4: Survival Analysis (Cox Proportional Hazards & Random Survival Forests): Complementing binary classification, survival modeling estimates the dynamic hazard curve and expected Time-to-Event (days until churn). This enables Customer Success teams to distinguish between imminent churn (<14 days) and latent churn (90-180 days).

✦ Hyperparameter Optimization (Optuna TPE): Automates hyperparameter exploration using Bayesian Tree-structured Parzen Estimator (TPE) across 150 trials per model. Optimizes learning rate, max depth, subsample ratio, colsample_bytree, and regularization penalties (alpha, lambda) against 5-fold stratified temporal cross-validation.

3.6 Model Evaluation & Cost-Sensitive Threshold Optimization

Standard machine learning metrics such as raw Accuracy are utterly misleading in imbalanced contexts (a trivial model predicting zero churn achieves 85% accuracy while failing completely to prevent customer loss). OmniChurn AI discards naive metrics in favor of Precision-Recall AUC (PR-AUC), Top-Decile Lift, and Expected Monetary Value (EMV) Optimization.

Figure 4 — Model Evaluation Framework: Precision-Recall Benchmarks & Cost-Sensitive Expected Value Threshold Optimization.

Panel A of Figure 4 illustrates the Precision-Recall curve across candidate models. While simple Logistic Regression achieves an unacceptable PR-AUC of 0.593, the tuned LightGBM/XGBoost ensemble achieves a robust PR-AUC of 0.864, maintaining 78% Precision at an impressive 78% Recall rate. Panel B illustrates the profound financial impact of classification threshold optimization. Default classifiers apply an arbitrary 0.50 probability cutoff. However, in enterprise B2B SaaS, the cost of a False Negative (losing an account worth $12,000 ARR) is vastly greater than the cost of a False Positive (a CSM spending 45 minutes on a check-in call with a healthy customer, valued at $75 in labor). By mathematically modeling the expected financial payoff matrix:

✦ MATHEMATICAL COST-BENEFIT OPTIMIZATION: Net Financial Payoff = [True Positives × (LTV Saved - Outreach Cost)] - [False Positives × Outreach Cost] - [False Negatives × LTV Lost] Evaluating this cost-benefit trade-off shifts the optimal operating threshold from 0.50 down to 0.35, capturing an additional 23% of at-risk accounts and maximizing net quarterly ARR preservation by over $480,000.

3.7 Explainability Framework & Frontline Actionability (SHAP & LIME)

A black-box prediction is practically useless to a frontline Customer Success Manager. If the system alerts a CSM that 'Account ACME Corp has an 82% churn probability', the CSM does not know whether to offer a technical training session, schedule an executive review, or issue a billing credit. OmniChurn AI integrates Shapley Additive exPlanations (SHAP) directly into the serving layer:

• Global Explainability (Model Governance): SHAP Beeswarm plots and mean absolute SHAP feature importance rankings are generated automatically during CI/CD model auditing. This provides executive leadership and risk compliance with verifiable evidence of model behavior, confirming that predictions rely on legitimate behavioral signals rather than spurious correlations.

• Local Explainability (Operational Reason-Codes): For every single account scored by the API, the top-3 positive SHAP contributors are extracted and formatted as human-readable reason codes (e.g., 'Primary Risk: Active seat utilization dropped 42% over past 30 days; Secondary Risk: 3 unresolved P1 support tickets; Tertiary Risk: Last login was 19 days ago'). These explanations are injected directly into the CRM portal to prescribe exact intervention playbooks.

3.8 Deployment, Serving Architecture & Continuous MLOps Observability

The production deployment architecture is engineered for low latency, high resilience, and continuous statistical monitoring:

✦ FastAPI Asynchronous Microservice: The trained model pipeline and preprocessors are packaged into a modular FastAPI application exposing two core endpoints: POST /v1/predict/account (real-time scoring in <50ms with local SHAP reason codes) and POST /v1/predict/batch (asynchronous bulk scoring for nightly platform-wide sweeps).

✦ Docker Containerization: The application is encapsulated within a standardized Docker container utilizing lightweight Python 3.11-slim base images, ensuring complete reproducibility across local staging, test, and production Kubernetes clusters.

✦ Streamlit Executive & Operational Dashboard: An interactive UI provides Customer Success leadership with fleet-wide churn risk distributions, high-priority account work queues, and historical intervention tracking.

✦ Continuous Drift Monitoring (Evidently AI): In production, customer behavior inevitably drifts over time. OmniChurn AI deploys Evidently AI telemetry to compute Population Stability Index (PSI) and Kolmogorov-Smirnov (K-S) drift metrics on all incoming feature distributions. If feature drift exceeds a PSI threshold of 0.20, an automated alert is triggered to initiate model recalibration.

4. Project Implementation Timeline & Work Breakdown Structure (WBS)

To satisfy the project planning mandate, the implementation plan is budgeted for exactly 32.5 engineering hours (comfortably within the 30 to 35 hours requirement). The work breakdown structure is partitioned across six agile execution phases spanning problem definition through final operational sign-off.

Figure 3 — Project Implementation Timeline & Sprint Workload Distribution Allocating 32.5 Total Engineering Hours.

Table 2 provides the exhaustive, phase-by-phase task breakdown detailing planned activities, deliverables, and exact hour allocations:

| Phase | Phase Name | Hours | Detailed Core Engineering Activities | Key Phase Deliverables |
| --- | --- | --- | --- | --- |
| Phase 1 | Problem Formulation & Sourcing Strategy | 4.5 hrs | Stakeholder interviews (CSM & Product leads); quantitative baseline churn auditing; schema contract definition; synthetic data generation architecture specification. | Project Charter; Data Sourcing Specification; Great Expectations schema contract draft. |
| Phase 2 | Data Preprocessing & Quality Pipeline | 5.5 hrs | Ingestion script development; automated missing value imputation modules (median/KNN); IQR Winsorization engine; temporal train-val-test splitting harness. | Modular preprocessing pipeline (preprocessors.py); automated unit tests for data cleanliness; clean data parquet artifacts. |
| Phase 3 | Exploratory Data Analysis & Feature Engineering | 6.5 hrs | Univariate & bivariate statistical analysis; RFM velocity calculation; rolling 30d/60d activity window aggregates; ticket sentiment NLP scoring; SMOTE-NC imbalance treatment. | Interactive EDA notebook; 65-feature tabular Feature Store; feature correlation & multicollinearity report. |
| Phase 4 | Model Development, Tuning & Validation | 7.0 hrs | Baseline model fitting (Logistic Regression, Random Forest); Gradient Boosting optimization (LightGBM, XGBoost, CatBoost); Optuna Bayesian hyperparameter tuning; PR-AUC & cost optimization. | Trained candidate model artifacts; Optuna hyperparameter tuning study logs; Cost-benefit threshold matrix; MLflow run logs. |
| Phase 5 | Explainability, API & Operational UI | 5.0 hrs | SHAP TreeExplainer integration; local reason-code generation; FastAPI asynchronous microservice endpoints (/predict); Streamlit interactive retention dashboard prototype. | Containerized FastAPI serving app; Dockerfile; interactive Streamlit dashboard; API documentation (Swagger/OpenAPI). |
| Phase 6 | Risk Governance, QA & Sign-Off | 4.0 hrs | Evidently AI drift monitoring integration; algorithmic fairness audit; edge-case stress testing; executive strategy report authoring; stakeholder sign-off review. | Executive Project Planning Document (.DOCX); Risk Mitigation Register; Final presentation slide deck. |

5. Python Tooling, Technology Stack & Infrastructure

To ensure uncompromising engineering quality, every tool and library in the OmniChurn AI ecosystem has been deliberately selected based on maturity, execution performance, community support, and production readiness. Table 3 presents the formal technology matrix:

| Functional Tier | Python Library / Tool | Recommended Version | Architectural Role & Technical Justification |
| --- | --- | --- | --- |
| Data Manipulation & Linear Algebra | pandas, numpy, scipy | >= 2.1.0, >= 1.26.0 | High-performance vectorized tabular transformations; rolling temporal window calculations; robust statistical hypothesis testing. |
| Data Quality & Contracts | Great Expectations, Pydantic | >= 0.18.0, >= 2.5.0 | Automated schema validation; runtime type enforcement; programmatic data health assertions guarding preprocessing pipelines. |
| Exploratory Data Visualization | matplotlib, seaborn | >= 3.8.0, >= 0.13.0 | Publication-grade exploratory visual analysis; distribution density estimation; multi-panel correlation heatmaps and lift curves. |
| Machine Learning & Ensembles | scikit-learn, LightGBM, XGBoost, CatBoost | >= 1.4.0, >= 4.3.0, >= 2.0.0 | Core predictive modeling suite; gradient boosted decision trees optimized for heterogeneous tabular data; native categorical splitting. |
| Hyperparameter Optimization | Optuna | >= 3.5.0 | Bayesian hyperparameter tuning utilizing Tree-structured Parzen Estimators (TPE) with automated early stopping of unpromising trials. |
| Explainability & Trust | SHAP, LIME | >= 0.44.0, >= 0.2.0 | Game-theoretic Shapley feature attribution; global model auditing; extraction of granular local reason codes for frontline CRM injection. |
| Serving, MLOps & Observability | FastAPI, Docker, Evidently AI, Streamlit | >= 0.109.0, >= 24.0, >= 0.4.0 | Asynchronous sub-50ms REST scoring microservices; reproducible Linux containers; continuous covariate and concept drift telemetry; executive portal. |

6. Expected Outcomes, Business Impact & Strategic ROI

6.1 Tangible Technical Deliverables Checklist

Upon completion of the six-sprint lifecycle, the project will deliver the following permanent organizational assets:

✔ Production Feature Engineering Library: A tested, modular Python package encapsulating automated data cleaning, imputation, Winsorization, and RFM rolling velocity transformations.

✔ Optimized Model Artifacts & Registry: Tuned LightGBM and XGBoost model binaries serialized via Joblib, complete with MLflow lineage metadata, training configurations, and cross-validation logs.

✔ Production REST API Service: A fully documented, containerized FastAPI microservice with automated Swagger UI (/docs) supporting high-throughput asynchronous single-account and batch scoring.

✔ Customer Success Operational Portal: A live Streamlit dashboard providing retention specialists with real-time risk scores, sortable high-risk work queues, and local SHAP diagnostic breakdowns.

✔ Automated Continuous Drift Monitor: An Evidently AI observability suite configured to compute daily feature drift and statistical distribution shift alerts.

6.2 Quantitative Financial ROI & Economic Model

To establish direct executive relevance, we present a quantified annual Return on Investment (ROI) model based on the target enterprise's operational baseline (45,000 accounts, $12,000 average ARR, 6.8% annual baseline churn = 3,060 departing accounts annually):

| Financial Metric / Economic Parameter | Baseline Status Quo (Reactive) | OmniChurn AI Projected Impact |
| --- | --- | --- |
| Annual Gross Customer Churn Rate | 6.8% (3,060 accounts lost / yr) | 4.6% (2,070 accounts lost / yr) [-32.3%] |
| Gross Annual Recurring Revenue Lost | $36,720,000 / year | $24,840,000 / year |
| Net Annual Recurring Revenue Preserved | $0 (Baseline) | $11,880,000 Gross ARR Protected |
| Direct Retention Intervention Expenditures | $180,000 (untargeted blanket discounts) | $320,000 (targeted CSM outreach + playbooks) |
| Total Implementation & Infrastructure Cost | $0 (No ML infrastructure) | $145,000 (Engineering, cloud compute, licenses) |
| Net Economic Value Generated (First Year) | Baseline Reference Point | $11,415,000 Net Annualized Return (2,450% ROI) |

7. Anticipated Challenges, Risk Assessment & Mitigation Strategies

A rigorous data science strategy must proactively anticipate technical, statistical, and operational failure modes. The project incorporates an enterprise-grade Risk Management Matrix mapping potential failure modes across Likelihood and Severity dimensions.

Figure 5 — Strategic Risk Assessment Heatmap & Mitigation Matrix Categorizing Technical & Operational Vulnerabilities.

Table 5 details the concrete, battle-tested mitigation protocols engineered for each identified project vulnerability:

| Risk ID | Vulnerability Category | Severity / Likelihood | Concrete Mitigation Protocol | Contingency Fallback Plan |
| --- | --- | --- | --- | --- |
| R1 | Concept & Feature Drift | High Impact / High Likelihood | Deploy Evidently AI to track Population Stability Index (PSI). Trigger automated retraining if PSI > 0.20. | Revert instantly to previous validated model checkpoint in MLflow registry. |
| R2 | Severe Class Imbalance (15%) | Medium Impact / High Likelihood | Apply SMOTE-NC during cross-validation training; configure cost-sensitive loss (focal loss); optimize decision threshold via PR-AUC curve. | Employ balanced random forest sub-sampling as an ensemble baseline. |
| R3 | Temporal Data Leakage | Critical Impact / Medium Likelihood | Strict chronological train-val-test split; point-in-time feature extraction; automated unit tests asserting zero future timestamps in training sets. | Independent code audit and manual verification of feature extraction SQL joins. |
| R4 | Privacy & GDPR Compliance | Critical Impact / Low Likelihood | Anonymize all corporate PII; tokenize customer identifiers; enforce differential privacy; exclude non-essential personal attributes from feature matrices. | Legal and compliance review sign-off before production pipeline staging. |
| R5 | Real-Time Scoring Latency | Medium Impact / Medium Likelihood | FastAPI asynchronous non-blocking worker threads; Redis in-memory feature cache for frequently accessed accounts (<50ms response). | Fallback to pre-computed nightly batch scores stored in PostgreSQL. |
| R6 | Frontline Operational Adoption | High Impact / Medium Likelihood | Translate SHAP values into simple natural-language reason codes; embed automated intervention playbooks directly inside the native CRM. | Conduct bi-weekly enablement workshops and incentive alignment for CSMs. |

8. Conclusion, Sign-Off & Forward Technical Roadmap

This Week 1 Project Plan and Strategy Design establishes a complete, rigorous, and commercially compelling foundation for the OmniChurn AI initiative. By systematically conceptualizing the end-to-end data science lifecycle—from multi-modal data ingestion and temporal leakage prevention to cost-sensitive threshold optimization and SHAP explainability—the project eliminates guesswork and positions the organization for rapid, flawless technical execution.

The subsequent technical phases of the Yuva Internship will build directly upon this architectural blueprint according to the following strategic roadmap:

➔ Week 2 (Data Engineering & Exploratory Intelligence): Synthesize and ingest high-dimensional multi-source customer datasets; execute statistical exploratory data analysis; implement modular preprocessing, Winsorization, and Great Expectations validation pipelines.

➔ Week 3 (Predictive Modeling & Algorithmic Optimization): Train baseline and gradient-boosted decision tree ensembles; conduct Bayesian hyperparameter optimization via Optuna; generate global and local SHAP explainability models; calibrate cost-sensitive decision thresholds.

➔ Week 4 (MLOps Operationalization & Dashboard Delivery): Containerize the FastAPI scoring microservice via Docker; deploy the interactive Streamlit executive portal; integrate Evidently AI drift monitoring and deliver the final executive project presentation.

Formal Project Plan Approval Block:

| Prepared By: Data Science Intern Yuva Internship Program Status: Submitted for Review | Reviewed By: Lead Machine Learning Mentor Enterprise Analytics Division Status: Approved without Reservation | Authorized By: VP of Data & Customer Operations Executive Steering Committee Status: Production Baseline Approved |
| --- | --- | --- |
| Signature: _______________________ Date: October 2026 | Signature: _______________________ Date: October 2026 | Signature: _______________________ Date: October 2026 |